ArriveLink

Founder Decisions & MVP timeline Blueprint

Version 3 — Updated June 2026 — Single Source of Truth

“Plan it. Book it. Arrive.”

# 1. Vision

ArriveLink is building Nigeria's trusted travel operating system: a single ecosystem where travelers search, compare, and book intercity transport with certainty, starting with road transport and expanding into a full trip-planning checkout.

## Long-Term Phases

| Phase 1 (duration: 12 months) | Road transport (current focus) |
| --- | --- |
| Phase 2 | Hotels |
| Phase 3 | Car rentals |
| Phase 4 | Flights and trains |
| End Goal | One search, one checkout, entire trip planned (e.g. Benin → Lagos: bus ticket + hotel + airport transfer + rental car, one payment, one itinerary) |

ArriveLink is not a transport company. It is travel infrastructure — Nigeria's travel operating system.

# 2. Marketplace Structure

Decision: single app, multiple roles. One ArriveLink app, not separate apps (not the Bolt driver/rider-app-split model). Users choose Traveler Mode or Operator Mode.

Benefits: shared ecosystem, easier maintenance, faster development, easier long-term scaling into hotels and rentals.

# 3. MVP Scope

The MVP is deliberately narrow. It is NOT hotels, rentals, flights, loyalty programs, or insurance.

The MVP solves four traveler questions:

- Who travels this route?

- How much is the fare?

- What time do they leave?

- Can I reserve a seat?

Core flow: search route → compare operators → request reservation → operator confirms → payment → e-ticket → boarding confirmation.

# 4. Technical Architecture

| Layer | Choice |
| --- | --- |
| Frontend | React + Tailwind (Lovable.dev scaffolding) |
| Backend | Supabase (Postgres, Auth, Realtime, Edge Functions) |
| Payments | Paystack |
| Scheduled jobs | Supabase Edge Functions + pg_cron (drives the 10-min and 20–30-min auto-cancel logic) |
| Notifications | Email (Resend) at MVP; WhatsApp (Meta Cloud API) once volume justifies the cost |
| Hosting | Vercel (frontend) + Supabase Cloud |

# 5. Build & Launch Timeline

| Phase | Timing | What happens |
| --- | --- | --- |
| Phase 0 — Core build | Weeks 1–2 | Auth, operator dashboard, traveler search, reservation request, accept/reject + 10-min timeout. |
| Phase 1 — Operator onboarding | Week 3 | Onboard 2–3 operators (agreement, rep, routes, walkthrough). In parallel: cofounder builds payment, e-ticket, boarding, settlement. |
| Phase 2 — Internal test | Week 4 | Rolling tests as each remaining piece lands; full end-to-end flow confirmed working by end of week. |
| Phase 3 — Soft launch | Week 5 | Groups + close network, real money, low volume. |
| Phase 4 — First marketing push | Weeks 6–8 | Students, terminal presence, referral program. |
| Phase 5 — Iterate | Month 3 | Fix real-world issues, onboard 2–4 more operators. |
| Phase 6 — Expand | Months 4–6 | More routes in the Benin City corridor; start subscription/featured-placement build. |
| Phase 7 — Relaunch (v2) | Month 6 | Subscriptions + featured placements go live; public push with testimonials. |
| Phase 8 — Second city | Months 7–9 | New corridor expansion. |
| Phase 9 — Scale push | Months 10–12 | Push hardest-performing revenue stream; reassess against the NGN 10M target. |

# 6. Accountability Targets

| Checkpoint | Founder (Praise) | Technical partner |
| --- | --- | --- |
| End Week 2 | Operator pitches in progress | Core build (Phase 0) functional |
| End Week 3 | 2–3 operators onboarded | Payment, e-ticket, boarding, settlement built |
| End Week 4 | Marketing content for soft launch ready | All timeout/edge cases handled |
| End Week 8 | First marketing push executed | Bug fixes from real usage |
| End Month 3 | 2–4 new operators onboarded | Inventory sync issues from real use resolved |
| End Month 6 | Relaunch marketing executed, testimonials collected | Subscription + featured placement features live |
| End Month 9 | Second city operators onboarded | Multi-city routing/search working at scale |
| End Month 12 | Revenue checkpoint vs. NGN 10M target | Platform stable at current volume |